# Sales Conversion Funnel Optimization

## Problem Statement:

The sales team lacks a structured, data-driven approach to monitor and optimize their lead-to-deal conversion funnel. Without clear visibility into stage-level performance, drop-offs, and conversion inefficiencies, they are unable to identify bottlenecks, evaluate representative or regional performance, or make informed strategic decisions. This limits their ability to improve conversion rates, shorten sales cycles, and prioritize high-impact leads effectively.

## Project Objective:

To create a dynamic analytics solution that integrates CRM data to:

- Map the lead-to-deal sales funnel

- Track and visualize funnel performance metrics

- Identify high-dropoff points and regional/reps variances

- Automate sales reporting for business stakeholders

- Generate actionable recommendations for conversion improvement

# Week 1: Planning, Setup & Data Source Integration

## Objectives:

- Finalize project scope, define KPIs

- Divide team roles

- Identify CRM data sources and ingestion strategy

## Tasks:

- Define funnel: Lead → Contacted → Demo → Proposal → Deal/Lost

- Choose CRM source (e.g., mock CSV, HubSpot export)

- Decide ingestion mode: manual upload, Google Sheets API, or App Script

- Draft CRM schema

- Set up Google Sheets + App Script base ingestion

## Deliverables:

- Funnel stage definitions

- Project plan (roles, tools, timeline)

- Initial CRM data files (mock/simulated)

- Data ingestion script prototype

- Schema design document

## Project Scope :

Build a dynamic, data-driven sales funnel analytics solution using CRM data that enables the sales team to track, analyze, and improve their lead-to-deal conversion performance.

### Scope Includes:

- Mapping the lead-to-deal sales funnel

- Tracking stage-wise performance metrics (conversion rate, drop-offs, etc.)

- Identifying regional & rep-level variations

- Automating CRM data ingestion (Google Sheets/App Script or API)

- Visualizing funnel and KPIs

- Generating actionable recommendations

- Delivering weekly updates and final report/dashboard

## Funnel Stages

| Stage Name | Description |
| --- | --- |
| Lead Captured | A new lead enters the CRM from any source (e.g., form fill, referral, ad) |
| Lead Qualified | Lead passes basic filters (e.g., correct industry, budget, role) – MQL |
| Contacted | Sales rep initiates outreach (call, email, LinkedIn, etc.) |
| Responded (optional) | Lead replies to rep — useful to track follow-up effectiveness |
| Demo Scheduled | Lead agrees to book a product demo or sales meeting |
| Demo Completed (optional) | Lead attends the demo — not all scheduled demos happen! |
| Proposal Sent | Proposal or pricing document shared with lead |
| Negotiation (optional) | Lead engages in pricing/contract discussions |
| Deal Won | Lead accepts the proposal and signs the contract |
| Deal Lost | Lead rejects the proposal, goes silent, or is disqualified |

Deal Source Values (as Enum):

| Source Type | Meaning |
| --- | --- |
| Inbound | The customer found you (e.g., via your website, SEO, blog, etc.) |
| Outbound | Your sales team reached out (e.g., cold email, cold call) |
| Referral | Referred by another client, employee, or partner |
| Event | Captured during a conference, webinar, or offline event |
| Paid Ads | Google Ads, Facebook Ads, LinkedIn Ads, etc. |
| Partner | Through a reseller, agency, or channel partner |
| Web Form | Directly filled a contact/sales form on your website |
| Re-engagement | A previously lost lead that re-engaged |

## Team Roles and Responsibilities for week 1

Anurag : Project Scope + Funnel Logic

Responsibilities

- Finalize project scope and objective

- Define funnel stages:
 Lead → Contacted → Demo → Proposal → Deal/Lost

- Document the funnel logic clearly

- Contribute to team role division

Aman : KPI Definition + Reporting Plan

Responsibilities

- Define KPIs (e.g., conversion rate, drop-off rate)

- Describe how KPIs will be calculated

- Draft initial reporting structure (rep-wise, region-wise)

- Coordinate with schema designer to ensure KPI fields are tracked

Chandini : Schema Design + Google Sheet Setup

Responsibilities

- Design CRM data schema based on tables: Lead, Sales_Rep, Region, Stage_History, Deal, Company

- Create Google Sheet with tabs for each table

- Add proper column headers and formats

- Set up data validation (e.g., dropdowns for stage, status)

Hamsapriya : Mock Data Generation

Responsibilities

- Use Python + Random to generate mock CRM data

- Create .csv files for each table (lead.csv, rep.csv, etc.)

- Ensure data is realistic and matches schema

- Coordinate with ingestion team to upload/import to Sheets

Bala Ramana : Ingestion Script + Documentation

Responsibilities

- Set up Google Apps Script to insert mock data into the Lead tab

- Automate new lead entry

- Write documentation for how the script works

## KPIs and Formulae

### Primary KPI’s

1. Conversion Rate per Funnel Stage

% of leads that move from one stage to the next (e.g., Contacted → Demo)

Schema:

- Table: Stage_History

- Fields: Lead_ID, Stage

Formula (Conceptual):

Conversion_Rate = COUNT(Leads with Stage = "Demo") / COUNT(Leads with Stage = "Contacted")

Sheets Formula:

=COUNTIFS(Stage_History!C:C, "Demo") / COUNTIFS(Stage_History!C:C, "Contacted") * 100

2. Drop-off % at Each Stage

% of leads that don't progress to the next stage

Schema:

- Table: Stage_History

- Fields: Lead_ID, Stage

Formula (Conceptual):

Drop_Off = (Leads in Stage N but not in N+1) / (Leads in Stage N)

Sheets Formula:

=(COUNTIFS(Stage_History!C:C, "Contacted") - COUNTIFS(Stage_History!C:C, "Demo")) / COUNTIFS(Stage_History!C:C, "Contacted") * 100

### Secondary KPI’s

3. Regional / Rep Performance

Conversion or deal count by rep or region

Schema:

- Tables: Lead, Sales_Rep, Region, Deal

- Fields:

  - Lead.Rep_ID, Lead.Region_ID, Deal.Status, Deal.Amount

  - Joined via Rep_ID, Region_ID

Sheets Formula:

=COUNTIFS(Deal!C:C, "Won", Lead!E:E, "Rep_123")  ← for one rep

Best to use a pivot table:

- Rows: Rep_Name

- Values: Count of Deals where Status = "Won"

4. Follow-up Response Rate

% of contacted leads that responded

Schema:

- Table: Stage_History

- Fields: Lead_ID, Stage

Formula:

=COUNTIFS(Stage_History!C:C, "Responded") / COUNTIFS(Stage_History!C:C, "Contacted") * 100

5. Proposal Acceptance Rate

% of proposals that turned into deals

Schema:

- Tables: Stage_History, Deal

- Fields: Stage, Deal.Status, Deal.Lead_ID

Formula:

=COUNTIFS(Deal!C:C, "Won") / COUNTIFS(Stage_History!C:C, "Proposal") * 100

6. Cold Lead Re-entry Rate

% of leads marked "Lost" that re-enter the funnel

Schema:

- Tables: Deal, Stage_History

- Fields: Deal.Status = Lost, then look for later Stage_History entries for that same Lead_ID

Logic:

- Identify Lead_IDs in Deal.Status = "Lost"

- Check if those IDs appear again in Stage_History with a later Timestamp and Stage in (Lead, Contacted, etc.)

It will be best with:

- SQL with MAX(Timestamp) and join

- OR a filtered VLOOKUP in Sheets

### Independent KPIs

7. Lead Response Time

How quickly a rep responds to a new lead

Schema:

- From Lead.Created_Date and first "Contacted" stage timestamp in Stage_History

Formula:

Avg Response Time = Avg(First_Contact_Timestamp - Lead_Created_Date)

8. Deal Win Rate

% of total leads that result in a successful deal

Schema:

- From Deal.Status and Lead_ID

Formula:

Deal Win Rate = (Deals Won) / (Total Leads) × 100

9. Lead Source Performance

Which source brings the most valuable or high-converting leads

Schema:

- Lead.Source, Lead_ID, Deal.Status, Deal.Amount

Formula:

Conversion Rate by Source = (Deals Won from Source) / (Total Leads from Source)

or

Avg Deal Value by Source = SUM(Amount) / COUNT(Source)

10. First Contact Rate

% of leads that were actually contacted

Schema:

- Stage_History.Stage = "Contacted"

Formula:

= COUNT(Leads with "Contacted" in Stage_History) / Total Leads

## CRM Schema Design

### 1. Lead Table

| Field | Type | Notes |
| --- | --- | --- |
| Lead_ID (PK) | String | Unique ID |
| Lead_Name | String | Optional but useful |
| Source | Enum | Web, Referral, Ad, etc. |
| Region_ID (FK) | Integer | Linked to Region |
| Rep_ID (FK) | Integer | Assigned sales rep |
| Created_Date | Date | When lead was created |
| Current_Stage Email Phone Priority Last_Updated | Enum Varchar Varchar Enum DateTime | Current funnel stage Lead email to contact Lead contact Helps with lead scoring or follow-up logic The most recent time the lead record was modified or interacted with |
| Stage Sequence | Integer | Numeric order of current stage (e.g., 1 for Captured, 2 for Qualified) |
| Deal_Source | Enum | Inbound/Outbound |
| Company_ID(FK) | String | Associated company |
| Engagement_Level | Enum | Hot, Warm, Cold |
| Follow_Up_Threshold | Enum | 2 Days, 5 Days, 7 Days, 10 Days |
| Project_Term | Enum | 0–6 Small, 6–12 Medium_Small, 12–24 Medium, >24 Large scale |
| Budget_Tier | Enum | See Deal Table for detailed breakdown |
| Country | String | Country of the lead's company or location |

### 2. Sales_Rep Table

| Field | Type | Notes |
| --- | --- | --- |
| Rep_ID (PK) | Integer | Primary Key |
| Rep_Name | String | Sales rep name |
| Email Phone | Varchar Varchar | Contact Rep contact |
| Region_ID (FK) Join_Date Current_Status Performance_Rating | Integer Date Enum Float | Region assigned When the rep joined Status of rep (e.g., Active, Inactive, On Leave) Out of 0 - 5, updated from KPI metrics |
| Total_Deals_Closed | Integer | Number of deals successfully closed by the rep |
| Avg_conversion_time | Float | Average time (in days) to convert lead to deal per rep |
| Win_rate | Float | % of total deals closed (Won / Total Deals Handled) |

### 3. Region Table

| Field | Type | Notes |
| --- | --- | --- |
| Region_ID (PK) | Integer | Primary Key |
| Region_Name | String | E.g., North, South |
| Region_Head | String | Name of the manager/head |
| Timezone | String | Timezone of region (e.g., IST) |
| Region_Target | Float | Revenue target assigned |
| Region_Status | Enum | Active, Inactive |

Country                   String        Country to which the region belongs

### 4. Stage_History Table

| Field | Type | Notes |
| --- | --- | --- |
| History_ID (PK) | Integer | Auto-increment ID |
| Lead_ID (FK) | String | Link to lead |
| Stage | Enum | Funnel stage (e.g., Lead Captured, Contacted, Demo, Deal) |
| Timestamp Rep_ID (FK) | DateTime Integer | When this stage was reached Assigned sales rep |
| Stage_sequence | Integer | Numeric sequence of this stage for chronological tracking |
| Is_Rentry | Boolean | Indicates if the lead re-entered this stage (true/false) |
| Notes | Text | Optional comments or details from the sales rep at that stage |

This table is critical for:

- Calculating time spent per stage

- Identifying drop-offs

- Funnel visualizations

### 5. Deal Table

| Field | Type | Notes |
| --- | --- | --- |
| Deal_ID (PK) | String | Unique deal ID |
| Lead_ID (FK) | String | Related lead |
| Status | Enum | Final result (e.g., Won, Lost, On Hold) |
| Amount Created_Date | Decimal Date | Revenue potential When deal was created |
| Closed_Date Rep_ID (FK) Reason_Lost Product/Service_Type (optional) | Date Integer Enum String | When deal was closed Assigned sales rep Why deals fail (e.g., Budget, Timing, Competitor) Segment or offering type (e.g., SaaS, Consulting) |
| Close_Velocity | Float | Days between Created_Date and Closed_Date (calculated field) |
| Deal_Source | Enum | Deal origin (Inbound, Outbound, Referral, etc.) |
| Feedback_Notes | Text | Rep's notes or customer feedback on the deal outcome |
| Project_Type | Enum | Staffing, Fix-bid, Time and Material, Digital Consulting |
| Service_Category | Enum | Data, Marketing, Cloud, Design, etc. |
| Budget_Tier | Enum | Short-Term Small, Short-Term Large, Mid-Term Moderate, Mid-Term High, Long-Term Pipeline, Strategic Long-Term |
| Revenue_Gained | Decimal | Final revenue earned if Status = "Won" |
| Revenue_Lost | Decimal | Potential revenue lost if Status = "Lost" |

### 6. Company Table

| Field | Type | Notes |
| --- | --- | --- |
| Company_Name | String | Company Name |
| Company_Industry | Enum | Technology, Healthcare, Finance, Manufacturing, etc. |
| Company_Size | Enum | Start-up, Small business, Medium Enterprise, Large Enterprise |
| Company_Ownership | Enum | Public Sector, Private Sector, Joint Venture, Co-op, Franchise |
| Company_Funding | Enum | Bootstrapped, Seed, Series A/B/C, IPO |
| Country | String | Headquarter country |
| Interest_Area | Enum | Their area of need (optional) |

## CRM System Plan

To simulate a functional CRM environment that supports both historical and real-time behavior, we are implementing a hybrid system using Python, Google Sheets, and Google Apps Script.

Components Used:

- Python
Used to generate realistic mock CRM data using built-in modules (random, uuid, datetime, etc.). Simulates historical data for leads across various stages and sources.

- Google Sheets
Serves as the primary storage and tracking layer for CRM data. Acts as a centralized database that also powers dashboards and KPIs via formulas and pivot tables.

- Google Apps Script
Enables automation of data entry, simulates real-time updates, and supports future reporting or alert automation (e.g., trigger-based follow-up reminders).

CRM Source Strategy:

We are adopting a hybrid ingestion approach to replicate both past and ongoing CRM activities:

- Mock CSV (Historical CRM Data):

  - Data generated via Python script

  - Covers multiple funnel stages (e.g., Lead → Demo → Deal)

  - Includes multiple records with attributes like source, region, rep, timestamp

- Google Form (Live CRM Simulation):

  - Represents new lead entries from marketing, sales, or website forms

  - Connected to the same Google Sheet via Apps Script

  - Auto-triggers Apps Script to assign rep, log funnel stage, and timestamp

## Data Ingestion Plan

Method Chosen:

Primary Method (Week 1):

Google Sheets + Google Apps Script

- We are using Google Sheets as our CRM simulation platform and Google Apps Script to automate the ingestion of new leads, updates to funnel stages, and basic reporting logic.This method enables rapid prototyping and aligns well with our cloud-based workflow.

Planned for Future (Week 2/3+):

Google Sheets API

- Once the prototype is stable, we will explore using Google Sheets API.

- This will allow for more scalable, real-time data handling and production readiness.

Why This Method?

We chose Google Sheets combined with Google Apps Script as our initial ingestion method for several reasons aligned with the goals of rapid prototyping, ease of automation, and real-time simulation. Below are the detailed justifications:

- Ease of Use
Google Sheets and Apps Script are easy to set up and use, with no need for complex infrastructure or local environments.

- Simulation-Friendly
Supports both CSV uploads and Google Forms, allowing us to simulate historical and real-time lead flows seamlessly.

- Automation Capable
Apps Script enables scheduled triggers, making it simple to simulate lead creation every few minutes automatically.

- Integrated with Dashboard Tools
Google Sheets connects directly to tools like Looker Studio, enabling live dashboards without additional setup.

- Scalable for Early Prototypes
Easily handles thousands of records, which is ideal for early-stage prototypes without performance issues.

- Free and Cloud-Based
Entirely web-based and free to use, making it ideal for startups or teams with limited resources during early phases.

Apps Script Prototype: Real-Time CRM Simulation

Script Purpose:

The Google Apps Script serves as a lightweight ingestion engine that automates real-time or scheduled addition of lead records into the CRM system (Google Sheets). It supports simulation of both live entries (via Google Form) and queued historical data (via CSV).

What the Script Does:

- Reads lead data from either:

  - A connected Google Form (real-time user entry), or

  - A mock data sheet/queue populated from a CSV file or Python script

- Generates unique Lead IDs and timestamps to mimic real CRM behavior

- Assigns lead attributes dynamically (e.g., region, rep, source, priority, engagement level)

- Appends each new lead into the Lead tab in the Google Sheet

- Inserts an initial funnel stage entry ("Lead Captured") into the Stage_History sheet, logging the rep, stage sequence, and timestamp

- Updates metadata such as the Last_Updated field and Stage_Sequence for proper funnel tracking

- Simulates follow-up stages using time-based logic or scripted transitions (e.g., from "Lead Captured" to "Contacted" after a delay)

Execution Modes:

- On Form Submit Trigger – Adds lead immediately upon Google Form submission

- Time-Driven Trigger – Based on the timeline given it periodically adds leads for real-time simulation

## Week 1 Summary: Planning, Setup & Data Source Integration

In Week 1, we successfully laid the foundation for the CRM Sales Funnel Analytics project. The team defined a clear project scope focused on optimizing the lead-to-deal conversion pipeline through data-driven analysis. We identified funnel stages, assigned team roles, created mock datasets, and implemented an automated data ingestion strategy using Google Sheets and Apps Script.

We designed a hybrid CRM simulation system that captures both historical and live CRM data. A Python-based generator was used to simulate past leads across funnel stages, while Google Forms with Apps Script support real-time lead entry. A dynamic CRM schema was finalized, and the ingestion mechanism was prototyped to populate and track leads with stage history and attributes like source, region, and assigned rep.

This foundation will support KPI calculation, conversion tracking, funnel performance monitoring, and regional/rep-level insights in future weeks.

Week 1 Deliverables Checklist

1. Funnel Stage Definitions
 Defined and documented key funnel stages: Lead Captured → Qualified → Contacted → Demo → Proposal → Negotiation → Deal Won/Lost, including optional stages like Responded and Demo Completed for deeper tracking.

2. Project Plan (Roles, Tools, Timeline)
 Team roles for week 1 were assigned clearly:

- Anurag: Project scope and funnel logic

- Aman: KPI definitions and reporting

- Chandini: Schema design and Google Sheets setup

- Hamsapriya: Mock data generation

- Bala Ramana: Ingestion script and documentation

Tools selected: Google Sheets, Python, Apps Script, Google Forms.
Timeline: Week-wise milestones outlined starting from planning to dashboarding.

3. Initial CRM Data Files (Mock/Simulated)
Generated realistic mock lead data using Python (random, uuid, datetime) simulating historical leads and funnel movement. CSVs cover tables like Lead, Deal, Stage_History, Sales_Rep, etc.

4. Data Ingestion Script Prototype
Script design is documented and scoped:

- Will ingest new leads from Google Form

- Will generate Lead_IDs, assign reps, and update Stage_History

- Trigger modes (form-based and time-based) are planned

5. Schema Design Document
 Finalized schema includes six structured tables:

- Lead, Deal, Stage_History, Sales_Rep, Region, Company
Each table includes key fields, datatypes, relationships, and additional metadata required for tracking funnel movement, lead sources, performance indicators, and more.